Phase 6 — Final System Architecture & MVP Definition

Rural & Underserved Healthcare Access and Continuity Orchestration Platform

Production-oriented reference architecture for Tamil Nadu and Maharashtra

# 1. Executive Decision

The platform should be implemented as a care-orchestration and decision-support layer above India’s existing digital-health ecosystem. It should not replace ABDM, eSanjeevani, RCH, NP-NCD, U-WIN, Nikshay, PM-JAY, state HMIS/EHR systems, laboratory systems, drug-supply systems, blood systems, or ambulance services. ABDM provides interoperability, registries and consent-based exchange; the platform owns the operational care journey: what happens next, who acts, whether the handoff completed, and what follow-up remains.

PATIENT / CAREGIVER / ASHA / ANM / CHO / DOCTOR
                         │
                         ▼
               CARE ORCHESTRATION LAYER
        ┌──────────┬──────────┬──────────┐
        │ Journey  │ Referral │ Follow-up│
        │ Triage   │ Matching │ Escalate │
        └──────────┴──────────┴──────────┘
                         │
                         ▼
                  INTEGRATION HUB
          ┌──────────┬──────────┬─────────┐
          │  ABDM    │   UHI    │  State  │
          │ APIs/HIE │ services │ adapters│
          └──────────┴──────────┴─────────┘
                         │
                         ▼
       PROGRAMMES / SERVICES / FACILITY SYSTEMS

| Decision area | Architecture decision | Evidence / rationale |
| --- | --- | --- |
| Clinical record exchange | Use ABDM FHIR R4-aligned canonical representation; do not create a competing national EHR. | Current published ABDM FHIR IG v6.5.0 is based on FHIR R4/4.0.1 and publishes profiles for Patient, Encounter, Observation, ServiceRequest, CarePlan, MedicationRequest, DiagnosticReport, Immunization, Coverage and related resources. [1][2] |
| Terminology | Adopt India-specific terminology assets for clinical concepts, labs, medicines and patient instructions. | NRCeS lists CLCI, Common Drug Codes for India, BHTS and multilingual patient-instruction extensions; releases were updated in 2026. [3] |
| Consent/security | Treat consent, purpose limitation, audit and least-privilege access as core platform controls. | ABDM states privacy-by-design and consent-based exchange; DPDP Rules 2025 establish phased obligations. [4][5] |
| Service discovery | Use UHI/service-provider networks where applicable; do not build a generic marketplace as the core product. | NHA documents UHI as an open healthcare-service network for discovery and transactions. [6] |
| Clinical safety | AI remains decision support; clinician retains responsibility for clinical judgement. | India telemedicine guidance states the RMP’s professional judgment governs whether teleconsultation is sufficient or an in-person review is required. [7] |

# 2. Architecture Principles

1. Integration-first: consume existing government systems instead of duplicating their source-of-truth functions.

2. Journey-centric: the primary operational object is a CareJourney, not a disease record or app transaction.

3. Event-driven: every important handoff becomes a timestamped JourneyEvent with provenance.

4. Human-assisted: the same backend supports patient self-service and ASHA/ANM/CHO-assisted service.

5. Offline-first at the edge: the journey continues locally and synchronizes safely when connectivity returns.

6. State-adapter architecture: Tamil Nadu and Maharashtra use the same core engine with state-specific connectors and policy configuration.

7. Fail-safe clinical behavior: when integrations fail, the system degrades to a manual/assisted path and never silently assumes success.

8. Auditable AI: recommendations carry data provenance, rule/model version, confidence and human decision state.

# 3. Logical Production Architecture

┌─────────────────────────────────────────────────────────────────┐
│ ACCESS LAYER                                                   │
│ Patient App | Assisted Worker App | Clinician Workspace        │
└──────────────────────────────┬──────────────────────────────────┘
                               │
┌──────────────────────────────▼──────────────────────────────────┐
│ CARE ORCHESTRATION DOMAIN                                      │
│ Journey | Triage | Referral | Facility Match | Tasks           │
│ Diagnostics | Medicines | Transport | Follow-up | Alerts       │
└──────────────────────────────┬──────────────────────────────────┘
                               │
┌──────────────────────────────▼──────────────────────────────────┐
│ PLATFORM SERVICES                                              │
│ Identity Context | Consent Context | Notification | Audit       │
│ Rules Engine | AI Decision Support | Search | Analytics        │
│ Offline Sync | Observability | Configuration                  │
└──────────────────────────────┬──────────────────────────────────┘
                               │
┌──────────────────────────────▼──────────────────────────────────┐
│ INTEGRATION HUB                                                │
│ ABDM/HIE Adapter | UHI Adapter | Programme Adapters           │
│ TN Adapter | MH Adapter | HIS/LIS/LMIS/EMS Adapters           │
│ Mapping | Queue | Retry | Idempotency | Circuit Breaker       │
└──────────────────────────────┬──────────────────────────────────┘
                               │
┌──────────────────────────────▼──────────────────────────────────┐
│ EXTERNAL SYSTEMS                                               │
│ ABDM | eSanjeevani | RCH | NP-NCD | U-WIN | Nikshay           │
│ PM-JAY | Diagnostics | Drugs | Blood | 108/102 | Hospital HIS │
└─────────────────────────────────────────────────────────────────┘

# 4. Core Modules — What We Build

| Module | Responsibility | Must-have in MVP? | Primary users |
| --- | --- | --- | --- |
| Care Journey Engine | Create journey, state, owner, next action, deadlines and completion evidence. | YES | ASHA/ANM/CHO, doctors, managers |
| Digital/Assisted Triage | Capture structured symptoms/vitals and route to clinician/protocol; emergency escalation. | YES | Worker, clinician |
| Referral Orchestrator | Create referral, acceptance, scheduling, transport, arrival, outcome and closure. | YES | Clinician, referral desk, worker |
| Facility Capability Engine | Match patient need to service, specialty, diagnostics, entitlement and practical availability. | YES | Worker, clinician, patient |
| Task/Escalation Engine | Assign actions, SLA/deadline, reminders and escalation. | YES | All operational users |
| Diagnostic Coordinator | Create/track diagnostic request, location, appointment/sample, result, next action. | YES | Clinician, lab, worker |
| Medicine Coordinator | Use authoritative stock/services where available; route patient to feasible pickup/dispense path. | YES | Worker, pharmacist, clinician |
| Transport Coordinator | Represent transport need and outcome; connect to state EMS/UHI/approved workflow. | YES for referral pilot | Worker, EMS, facility |
| Follow-up Engine | Generate and track care tasks after treatment/referral. | YES | Worker, patient, clinician |
| Operational Intelligence | Care leakage, delay, bottleneck and facility performance analytics. | YES | Block/district/state managers |
| AI Decision Support | Risk prioritization, routing suggestions, anomaly detection, natural-language support. | Later / controlled | Clinician, manager |
| Offline Sync | Encrypted local queue, conflict handling, replay/idempotency, sync status. | YES | Worker |

# 5. Care Journey State Machine

NEW
  │
  ▼
TRIAGED ───────► EMERGENCY_ESCALATED
  │
  ▼
CONSULTATION_REQUIRED
  │
  ▼
CONSULTED
  │
  ├──────────────► MANAGE_LOCALLY
  │
  └──────────────► DIAGNOSTIC_REQUIRED
                          │
                          ▼
                   DIAGNOSTIC_COMPLETED
                          │
                          ▼
                    REFERRAL_REQUIRED
                          │
                          ▼
                    REFERRAL_ACCEPTED
                          │
                          ▼
                   APPOINTMENT_CONFIRMED
                          │
                          ▼
                    TRANSPORT_CONFIRMED
                          │
                          ▼
                      PATIENT_ARRIVED
                          │
                          ▼
                   TREATMENT_COMPLETED
                          │
                          ▼
                     FOLLOW_UP
                          │
                          ▼
                    CARE_CLOSED

Every state transition should capture: journey_id, actor_id, facility_id, source_system, timestamp, action, previous_state, new_state, evidence_reference, reason code and synchronization status. A failed integration must create an explicit exception state rather than silently moving the journey forward.

# 6. Canonical Data Model

| Entity | Key fields | External linkage |
| --- | --- | --- |
| Patient | patient_ref, ABHA_ref, demographics_ref, contactability, language preference | ABDM/ABHA; programme IDs are stored as external references |
| CareJourney | journey_id, patient_ref, pathway_type, current_state, priority, owner, due_at | References encounters, programme records, referrals and external transaction IDs |
| Encounter | encounter_id, patient_ref, facility_ref, practitioner_ref, type, start/end | Map to FHIR Encounter |
| Condition | condition_id, clinical_code, onset, status | Map to FHIR Condition; use India terminology where applicable |
| Observation | observation_id, code, value, unit, effective_at, performer | Map to FHIR Observation; CLCI/LOINC for labs where applicable |
| ServiceRequest | request_id, type, reason, requester, performer, priority, status | Map to FHIR ServiceRequest |
| DiagnosticReport | report_id, report_type, specimen, result_refs, issued_at | Map to FHIR DiagnosticReport/Observation |
| MedicationRequest | medication_request_id, drug_code, dose, route, duration, prescriber | Map to FHIR MedicationRequest; CDCI where applicable |
| CarePlan | plan_id, goals, activities, author, status | Map to FHIR CarePlan |
| Appointment | appointment_id, service, facility, practitioner, slot, status | Map to FHIR Appointment/UHI transaction if applicable |
| Referral | referral_id, reason, source, destination, priority, state, outcome | Our domain object; links to ServiceRequest/Task/Encounter |
| Task | task_id, task_type, owner, due_at, status, escalation_level | Use FHIR Task semantics internally/externally where appropriate |
| FacilityCapability | facility_ref, service, specialty, diagnostic, equipment, hours, operational_status | HFR baseline + state/facility operational feed |
| TransportRequest | transport_id, incident/referral, origin, destination, urgency, status | State EMS/UHI/provider transaction reference |
| FollowUp | followup_id, due_date, purpose, assigned_to, status, completion_evidence | Links to CarePlan/Task/Encounter |
| ConsentContext | consent_ref, purpose, actor, scope, issued_at, expiry, status | ABDM/HIE-CM linkage; do not invent independent national consent semantics |
| JourneyEvent | event_id, journey_id, source_system, actor, event_type, timestamp, payload_ref | Immutable audit/provenance record |

# 7. FHIR / Standards Mapping

The published ABDM FHIR Implementation Guide v6.5.0 is based on HL7 FHIR R4 / 4.0.1. It provides profiles for core clinical and administrative resources. A preview v7.0.0 exists, so the production implementation should pin a supported version and never mix profile versions casually. [1][2]

| Platform concern | FHIR / India standard | Usage rule |
| --- | --- | --- |
| Person identity | Patient | Reference/consume; ABHA linkage is external identity context |
| Provider | Practitioner / PractitionerRole | Reference HPR/provider identity |
| Facility | Organization | Reference HFR/facility identity |
| Visit | Encounter | Represent clinical encounter context |
| Diagnosis | Condition | Represent clinically coded conditions |
| Vitals/lab observations | Observation | Use standard code/value/unit and provenance |
| Diagnostic order | ServiceRequest | Represent requested service/procedure/lab |
| Diagnostic result | DiagnosticReport + Observation | Report groups results; Observation carries individual values [2] |
| Prescription | MedicationRequest | Prescription/order semantics [3] |
| Care programme | CarePlan | Goals and activities [4] |
| Action/work item | Task | Internal orchestration task; map externally only where appropriate |
| Appointment | Appointment | Clinical appointment semantics; UHI may carry transaction workflow |
| Immunization | Immunization / ImmunizationRecommendation | Use for vaccination history/due logic |
| Financial coverage | Coverage / ClaimResponse | Reference PM-JAY/insurance context without duplicating claims |
| Lab terminology | CLCI / LOINC | Prefer common laboratory codes for interoperability [5] |
| Drug terminology | CDCI | Prefer common Indian drug codes for medication interchange [5] |
| Clinical terminology | SNOMED CT / BHTS | Use standardized clinical concepts and multilingual support [5] |

# 8. Integration Gateway Design

External request
     │
     ▼
API Gateway / AuthN
     │
     ▼
Policy + Consent Check
     │
     ▼
Canonical Mapping Layer
     │
     ├── synchronous call ──► ABDM / UHI / State API
     │
     └── async event ───────► Queue / Outbox
                                  │
                                  ▼
                         Connector / Adapter
                                  │
                         external system
                                  │
                                  ▼
                       result + provenance
                                  │
                                  ▼
                         Journey Event Store

| Gateway control | Required behavior |
| --- | --- |
| Authentication | Use the target ecosystem’s approved mechanism; no shared credentials across connectors. |
| Authorization | Role + organization + purpose + patient context; default deny. |
| Consent | Check required consent before record access/exchange; capture consent reference and purpose. |
| Idempotency | Every externally-triggering transaction gets an idempotency key so retries do not create duplicate referrals/appointments. |
| Timeouts/retries | Bounded retries with exponential backoff; then explicit IntegrationFailed state. |
| Circuit breaker | Protect both our system and external government systems from retry storms. |
| Mapping | Transform from external schema to canonical model and keep original payload reference/provenance. |
| Audit | Log who/what/why/when, external transaction ID, result and policy decision. |
| Versioning | Version every connector independently; pin external profile/protocol versions. |
| Observability | Measure latency, success rate, retry rate, sync lag and exception rate per connector/state. |

# 9. Primary MVP Workflow

The MVP should use one reusable pathway: rural NCD patient who needs screening, clinician review, diagnostics, possible specialist referral, medicine fulfilment and follow-up. This path stresses the platform’s main differentiator without requiring us to recreate every programme.

1. ASHA/ANM/CHO opens patient context
2. Identity is resolved / consent context established
3. Screening observations are captured
4. Triage determines: local management / teleconsult / referral / emergency
5. If teleconsult: invoke approved telemedicine path; ingest consultation outcome
6. If diagnostic needed: discover suitable service and track request/result
7. If referral needed: choose facility → referral acceptance → appointment → transport (when required)
8. Receiving facility records encounter/outcome
9. Medicine pathway checks authoritative availability where connected
10. Follow-up task is assigned to responsible worker
11. Completion evidence closes the journey
12. Exceptions are surfaced to the operational dashboard

# 10. Role-Based Workspaces

| Role | Primary screen | Core actions | Do not expose |
| --- | --- | --- | --- |
| Patient/Caregiver | My care journey | appointments, instructions, status, consent, contacts | Internal risk scores, unnecessary clinical complexity |
| ASHA/ANM | Today’s worklist | screen, follow up, referral status, offline capture | Sensitive records beyond role scope |
| CHO/Nurse | Facility care desk | triage, consult coordination, diagnostics, referrals | Administrative controls outside facility scope |
| Doctor | Clinical journey | review context, decide treatment/referral, sign decisions | Unverified AI actions as if clinical facts |
| Referral desk | Referral queue | accept/schedule/arrive/close | Unnecessary clinical record detail |
| Lab | Orders/results | accept sample, result, exception | Patient data beyond order context |
| Pharmacist | Medicine fulfilment | stock/dispense/exception | Full clinical history unless necessary |
| District manager | Operations | bottlenecks, leakage, SLA, facility capacity | Raw clinical detail unless justified |

# 11. Tamil Nadu vs Maharashtra Configuration

| Configuration point | Tamil Nadu | Maharashtra |
| --- | --- | --- |
| Community entry | MTM / ASHA/ANM/AAM workflows; integrate state programme context | AAM / MMU / ASHA/ANM/CHO; stronger remote-tribal routing |
| State adapter | TN-HMIS + PICME/RCH + CMCHIS + state diagnostics/drugs/EMS as available | State HMIS/EMR + RCH/ANMOL + MJPJAY/PM-JAY + diagnostics/drugs + MEMS/MMU workflows |
| Priority optimization | Continuity, referral closure, cross-program follow-up | Geography, facility capability, transport, remote/tribal access |
| Language | Tamil + English at minimum; local worker-assisted UX | Marathi + Hindi/English where required; additional local language support according to deployment area |
| Pilot stress case | NCD or high-risk maternal journey across PHC → district service | NCD/referral journey involving remote/tribal access + ambulance/MMU |

The system core must stay state-agnostic. State-specific logic belongs in configuration and adapters rather than being hard-coded into the journey engine.

# 12. MVP Scope

| Include | Exclude from MVP |
| --- | --- |
| ABDM identity/record-context integration path, subject to onboarding | Autonomous diagnosis or treatment |
| Patient/assisted worker journey | New national patient identity |
| NCD pathway + optional maternal extension | Replacement of RCH/U-WIN/Nikshay/NP-NCD databases |
| Referral state machine + closure | National-scale all-state deployment |
| Facility capability directory using HFR baseline + verified operational data | Full real-time bed management across every facility |
| Diagnostic coordination for selected tests | Building a national laboratory network |
| Medicine availability for selected public facilities | Replacing state drug-supply system |
| Transport request/tracking abstraction | Replacing 108/102/MEMS |
| Offline worker workflow + sync | Complex generative clinical advice |
| Operational dashboard + leakage analytics | Full predictive resource optimization |
| Audit, consent context, role-based access, observability | Open access to restricted government APIs without authorization |

# 13. Production KPIs & Acceptance Criteria

| KPI | Definition | MVP target philosophy |
| --- | --- | --- |
| Referral closure rate | Completed referrals / referrals created | Baseline first, then improve materially; do not invent a universal target before pilot baseline |
| Time to specialist | Referral/need identified → specialist encounter | Reduce median time |
| Diagnostic completion | Completed required diagnostics / diagnostics ordered | Increase completion |
| Medicine fulfilment | Prescriptions successfully fulfilled / eligible prescriptions | Increase fulfilment |
| Follow-up completion | Completed follow-ups / due follow-ups | Increase completion |
| Worker admin time | Time spent on duplicate documentation per patient | Reduce measured burden |
| Sync success | Successfully synchronized offline records / records queued | High reliability with visible exception handling |
| Integration reliability | Successful connector transactions / attempts | Per-connector SLA and exception budget |
| Clinical safety | AI/rule incidents, inappropriate escalation, overrides | Zero tolerance for unsafe autonomous action |
| Equity gap | Outcome difference across selected rural/remote cohorts | Monitor and reduce unintended disparity |

# 14. AI / Analytics Boundary

AI should initially operate in three controlled zones: prioritization, prediction and language assistance. It should not autonomously diagnose, prescribe, discharge or deny referral. Every AI-generated recommendation must display the data window used, model/rule version, confidence/uncertainty and human action.

| AI use case | MVP | Guardrail |
| --- | --- | --- |
| Referral leakage risk | Optional pilot | Explain top contributing factors; never block referral |
| Follow-up prioritization | YES | Rank worklist; worker/clinician confirms |
| Facility recommendation | YES as ranking support | Show reasons and alternatives; final clinician/worker choice |
| Demand forecasting | Later | Use aggregated operational data; validate forecast drift |
| Multilingual summarization | YES with constrained templates | Do not alter clinical facts; preserve source text |
| Autonomous diagnosis/prescription | NO | Out of scope |

# 15. Offline-First Edge Design

ONLINE
  ↓
Sync reference data + assignments
  ↓
OFFLINE
  ├─ capture observations
  ├─ update task state
  ├─ create referral draft
  └─ queue journey events
  ↓
NETWORK RETURNS
  ↓
Validate → deduplicate → reconcile → upload
  ↓
Server acknowledges each event
  ↓
UI shows Synced / Conflict / Failed

The client should never expose a “success” state until the event is locally durably stored, and should distinguish “saved offline” from “synced to source system.” This distinction is critical in rural settings.

# 16. Security & Governance Baseline

Zero-trust API gateway; service-to-service authentication; short-lived tokens and secret rotation.

Role, organization, purpose and patient-context authorization; least privilege by default.

Consent-aware record access; capture consent reference, purpose, time and scope.

Encryption in transit and at rest; device storage encrypted and remotely revocable where feasible.

Immutable audit events for every read/write/export and every AI recommendation.

No raw health data in application logs; structured redaction and correlation IDs instead.

Data minimization and retention schedules by data class and legal/business need.

Incident detection and response consistent with applicable Indian cyber-security directions and government onboarding requirements.

ABDM integration must pass required sandbox, validation and security processes before production participation.

# 17. Implementation Roadmap

| Stage | Scope | Exit gate |
| --- | --- | --- |
| 0. Architecture validation | Lock use case, data ownership, consent model, FHIR version, connector inventory | Architecture review accepted |
| 1. Sandbox build | Mock connectors + ABDM/UHI-compatible flows + offline client | End-to-end journey works with mocked external systems |
| 2. State adapter pilot | One TN district + one MH district; selected facilities and one pathway | Facility workflow acceptance + integration approvals |
| 3. Controlled live pilot | Real referrals/diagnostics/medicine/transport with human oversight | Safety, privacy, uptime and KPI evidence |
| 4. Expand pathways | Maternal/child + additional NCD/referral pathways | Reusable connector and journey framework |
| 5. Scale state | More districts, stronger analytics, connector optimization | Operational SLA + measurable journey improvement |
| 6. Multi-state scale | Portable adapters/configuration | State onboarding playbook + standardized governance |

# 18. Critical Risks

| Risk | Failure mode | Mitigation |
| --- | --- | --- |
| API access unavailable | Prototype assumes interfaces not granted in production | Use sandbox/mocks first; maintain manual fallback; mark integrations as authorization-dependent |
| State variation | Same national programme implemented differently | Adapter + configuration approach |
| Duplicate records | Local and external system both create authoritative-looking data | External-reference model + provenance + idempotency |
| Connectivity loss | Referral appears successful but does not sync | Explicit offline/sync states + delivery acknowledgements |
| AI overreach | Recommendation treated as clinical order | Human sign-off + constrained use cases + audit |
| Frontline burden | New app becomes another reporting portal | Single task/worklist interface + automate back-end writes |
| Data leakage | Over-broad cross-program visibility | Purpose-based access + consent + data minimization |
| Operational bottleneck | Platform exposes a shortage but does not solve it | Escalation + alternate facility routing + manager action queues |

# 19. Definition of Done for the Production-Grade Prototype

1. A patient can be represented with an external ABDM/ABHA context without creating a duplicate national identity.

2. A complete care journey can be opened, resumed, and closed with immutable state transitions.

3. A referral can progress through creation, acceptance, scheduling, arrival, outcome and closure—or an explicit exception path.

4. At least one diagnostic workflow demonstrates request → completion → result → next action.

5. At least one medicine workflow demonstrates prescription → verified availability or exception → fulfilment state.

6. Offline capture and deterministic synchronization are demonstrated with conflict/error cases.

7. Every external interaction records connector, source system, transaction ID, timestamp and outcome.

8. Every high-risk or AI-supported recommendation can be traced to a human decision.

9. Tamil Nadu and Maharashtra differences are implemented as configuration/adapters rather than forks of the core application.

10. Pilot dashboards measure referral leakage, time, diagnostic completion, medicine fulfilment, follow-up and worker burden.

# 20. Sources

[1] NRCeS, FHIR Implementation Guide for ABDM v6.5.0 (FHIR R4/4.0.1).  https://www.nrces.in/ndhm/fhir/r4/

[2] NRCeS, ABDM FHIR profiles: Patient, Encounter, Observation, DiagnosticReport, ServiceRequest and related resources.  https://www.nrces.in/ndhm/fhir/r4/profiles.html

[3] NRCeS, National Releases: Common Drug Codes for India, Common Lab Codes for India and terminology services.  https://www.nrces.in/services/national-releases

[4] National Health Authority, ABDM FAQ / interoperability and consent architecture.  https://abdm.gov.in/faqs

[5] MeitY, Digital Personal Data Protection Rules, 2025 and notified rules.  https://www.meity.gov.in/documents/act-and-policies/digital-personal-data-protection-rules-2025

[6] National Health Authority, UHI/collaborative development and protocol material.  https://abdm.gov.in/collaborative-development

[7] Government of India, Telemedicine Practice Guidelines.  https://esanjeevani.mohfw.gov.in/assets/guidelines/Telemedicine_Practice_Guidelines.pdf

[8] NHA / Government of India, ABDM programme and public-health integration/security material.  https://abdm.gov.in/strapicms/uploads/AU_5642_Z2b_V_Ga_f9035b689e.pdf