Phase 8 — Prototype & Implementation Engineering Blueprint

Rural Care Access & Continuity Orchestration Platform

Phase 8 converts the research and Phase 7 data contracts into an implementation blueprint. It defines the recommended software architecture, service boundaries, storage, API gateway, FHIR adapter, state adapters, event architecture, offline synchronization, role-based applications, AI services, observability, CI/CD, security controls, environments and an implementation roadmap for a Tamil Nadu pilot with Maharashtra portability.

# 1. Engineering objective

Build one care-orchestration core that is independent of any single state or programme system. The platform owns operational journey state and workflow tasks; external systems remain authoritative for their own data domains. The first deployable slice should be an NCD referral journey and should prove the reusable engine rather than implementing every disease programme.

# 2. Recommended architecture: modular core + event-driven integrations

For the first production pilot, use a modular monolith for the core business domain with a separate integration/adapter tier and an event bus. This is preferable to starting with many microservices: the business domain is still being validated, while external integrations can fail independently. Modules can later be extracted into services where scale, ownership or isolation justifies it.

Logical architecture:

Users → Role-based web/mobile clients → API Gateway/BFF → Care Orchestration Core → Integration Hub → ABDM/UHI/State/Facility adapters → external systems
                                                   ↕
                                             Event Bus / Queue
                                                   ↕
                                       Analytics / Notifications / AI

# 3. Technology stack recommendation

| Layer | Recommended choice | Reason | Alternative |
| --- | --- | --- | --- |
| Web frontend | React + TypeScript | Strong ecosystem, role-based dashboards, typed API clients | Angular |
| Mobile/offline | Flutter + Dart | Single Android/iOS codebase, strong local storage/offline UX | Kotlin Android-first |
| Backend core | Java 21 + Spring Boot | Enterprise maturity, security, FHIR ecosystem compatibility, team scalability | Kotlin/Spring |
| FHIR/integration | HAPI FHIR + custom ABDM/UHI adapters | FHIR tooling plus explicit external adapter boundary | .NET + Firely |
| Operational DB | PostgreSQL 16+ | Relational integrity, transactions, JSONB, strong indexing | MySQL |
| Event bus | Kafka for scaled production; RabbitMQ for simpler pilots | Durable event streams / decoupled integrations | NATS |
| Cache | Redis | Short-lived cache, rate limiting, distributed locks where justified | Valkey |
| Search | OpenSearch/Elasticsearch only if needed | Operational search across journey/task fields | Postgres search |
| Object storage | S3-compatible encrypted storage | FHIR bundles, documents, reports | Cloud provider object storage |
| Containerization | Docker | Repeatable builds | Podman |
| Orchestration | Kubernetes after pilot; managed K8s preferred at scale | State portability and controlled deployment | ECS/App Service for small pilot |
| Observability | OpenTelemetry + Prometheus/Grafana + centralized logs | Vendor-neutral traces/metrics/logs | Cloud-native equivalents |
| CI/CD | GitHub Actions/GitLab CI + image registry + IaC | Automated tests/security/scanning/deployments | Jenkins |

# 4. Why not start with full microservices?

The CareJourney, Referral, Task and FollowUp domain is tightly coupled and should have strong transactional consistency early.

Every new service adds deployment, observability, security, versioning and data-ownership overhead.

External integrations already provide enough distributed-system complexity; the core should remain simpler until product-market/workflow fit is proven.

Extract services later when a module has independent scaling, failure isolation, ownership or release cadence requirements.

# 5. Core application modules

| Module | Owns | Core responsibilities |
| --- | --- | --- |
| Identity & Access | User/role/session policy | RBAC, facility scope, authentication integration, session/audit context |
| Patient Reference | Internal reference mapping | ABHA + programme/facility source references; deduplication workflow |
| Care Journey | Journey lifecycle | Create/read/transition journey; pathway templates; state validation |
| Referral | Closed-loop referral | Destination, reason, urgency, acceptance, appointment, arrival, outcome |
| Task & Escalation | Operational work | Owner, priority, due time, SLA, escalation, completion evidence |
| Facility Capability | Operational capability snapshot | Services, specialties, diagnostic capacity, last verification |
| Appointment Coordinator | Booking relationship | UHI/facility booking references and status |
| Diagnostic Coordinator | Test journey | Order/sample/result tracking and SLA |
| Medication Coordinator | Fulfilment | Prescription reference, stock signal, dispensing outcome |
| Transport Coordinator | Referral transport | Transport need, request, dispatch, arrival |
| FollowUp | Longitudinal operational tasks | Due dates, outreach, repeat clinical review |
| Integration Hub | External contracts | Adapters, mappings, retries, callbacks, idempotency |
| Notification | Messages | SMS/voice/app/worker notifications subject to consent and policy |
| Analytics | Operational read models | Journey KPIs, bottlenecks, equity and capacity views |
| AI Decision Support | Non-autonomous assistance | Risk scoring, prioritization, translation, forecasting; human approval |
| Audit & Provenance | Traceability | Immutable business/audit events, source system, transformation, actor |

# 6. Database schema — minimum production model

| Table | Important columns | Notes |
| --- | --- | --- |
| patients | patient_ref, abha_ref, status, created_at | No duplicate national identity; references may be nullable |
| patient_source_refs | patient_ref, source_system, source_id, verified_at | Namespaced external identifiers |
| care_journeys | journey_id, patient_ref, pathway, state, priority, owner, opened_at, closed_at | Central operational episode |
| journey_events | event_id, journey_id, type, occurred_at, received_at, actor, source_system, payload_ref | Append-only |
| referrals | referral_id, journey_id, source_facility, destination_facility, reason, urgency, status, due_at | Closed-loop referral |
| appointments | appointment_ref, referral_id, provider_ref, facility_ref, slot_start, status, source_system | External appointment reference |
| diagnostic_orders | order_id, journey_id, test_code, facility_ref, status, ordered_at | Canonical test coordination |
| diagnostic_results | result_id, order_id, report_ref, issued_at, status, source_system | Reference authoritative report |
| medication_plans | medication_plan_id, journey_id, medication_code, instructions, status | Avoid becoming a pharmacy source system |
| transport_requests | transport_id, referral_id, mode, pickup, destination, status | External EMS reference |
| facility_capabilities | facility_id, capability_code, status, last_verified_at, source_system | Operational snapshot, not master registry |
| tasks | task_id, journey_id, type, owner, priority, due_at, status, escalation_level | Work management |
| followups | followup_id, journey_id, due_at, owner, type, status | Post-care continuity |
| consent_contexts | consent_id, patient_ref, purpose, scope, status, issued_at, expiry_at, source | Reference to consent evidence |
| integration_messages | message_id, source_system, idempotency_key, payload_hash, status, retry_count | Integration reliability |
| audit_events | audit_id, actor, action, resource_type, resource_id, time, reason | Security/compliance trail |

# 7. Data ownership rule

The platform stores operational references and the minimum data needed for coordination. It should not silently become the authoritative store for RCH, NP-NCD, U-WIN, Nikshay, PM-JAY, eSanjeevani or facility EHR data. Clinical documents retrieved through authorized exchange should retain source provenance and lifecycle metadata. The system should support links to authoritative records when possible and local cached copies only where justified by the workflow and policy.

# 8. API gateway and BFF design

| API boundary | Example routes | Rule |
| --- | --- | --- |
| Mobile/Web → BFF | /v1/me, /v1/dashboard, /v1/journeys | Role-specific aggregation; avoid exposing internal tables |
| BFF → Core | Internal service calls | Strong auth context and correlation ID |
| Core → Integration Hub | /internal/integrations/{system} | Adapters own external protocol differences |
| External callback → Integration Hub | /callbacks/{system}/{event} | Verify signature/token, idempotent processing |
| Analytics | /v1/operations/* | Use read models; never run heavy analytics on transactional tables |
| AI | /v1/decision-support/* | Return recommendation + reasons + provenance; no autonomous clinical order |

# 9. FHIR canonical mapping

Use ABDM FHIR R4 profiles as the canonical clinical exchange model where the relevant resource/profile is defined. Internally, the domain model can remain optimized for workflow, while the integration layer maps between internal entities and FHIR resources.

| Our domain | FHIR-aligned representation | Use |
| --- | --- | --- |
| PatientRef | Patient | Identity/reference |
| CareJourney | CarePlan + Encounter references | Episode context |
| Triage observation | Observation | Measurements/risk observations |
| Referral / request | ServiceRequest | Request for service/referral/diagnostic |
| Operational work | Task | Stateful workflow task |
| Appointment | Appointment | Scheduled service |
| Diagnostic result | DiagnosticReport + Observation | Result/report |
| Medication order | MedicationRequest | Prescription/order |
| Consent | Consent | Consent context where appropriate |
| Audit | AuditEvent / Provenance | Accountability/source |
| Communication request | CommunicationRequest | Requested patient/provider communication |

The current published ABDM FHIR implementation guide is v6.5.0, based on FHIR R4/4.0.1. Pin the implementation-guide package version for the pilot and validate every exchanged resource against that version.

# 10. Integration adapter pattern

Each external system receives its own adapter:

ABDMAdapter
UHIAdapter
eSanjeevaniAdapter
NCDAdapter
RCHAdapter
UWINAdapter
NikshayAdapter
PMJAYAdapter
StateHISAdapter
StateLISAdapter
StateLMISAdapter
EMSAdapter

Each adapter exposes a stable internal contract to the orchestration core and hides endpoint versions, authentication details, payload transformation, retries, callbacks and state mapping. This prevents external API changes from propagating throughout the core product.

# 11. Event-driven integration

| Event | Producer | Consumer | Guarantee |
| --- | --- | --- | --- |
| ReferralCreated | Core | FacilityMatcher, notification | At-least-once; idempotent |
| ReferralAccepted | External adapter | Journey engine | At-least-once |
| AppointmentConfirmed | UHI/facility adapter | Journey engine | At-least-once |
| DiagnosticResultAvailable | LIS adapter | Journey/follow-up | At-least-once |
| PatientArrived | Facility adapter | Journey engine | At-least-once |
| TransportDispatched | EMS adapter | Journey engine | At-least-once |
| TreatmentCompleted | HIS adapter | FollowUp | At-least-once |
| FollowUpOverdue | Scheduler | Escalation engine | Exactly-once effect via idempotency |
| IntegrationFailed | Adapter | Operations | At-least-once |

# 12. Offline-first architecture

The mobile edge client needs a local encrypted store, outbox/inbox queues and deterministic synchronization. Only data permitted for offline retention should be stored. Every offline mutation gets a globally unique EventID and Idempotency-Key.

| Component | Purpose |
| --- | --- |
| Local encrypted DB | Pending journeys/tasks and limited cached reference data |
| Outbox | Unsynced mutations waiting for server acknowledgement |
| Inbox | Received server events not yet applied locally |
| Sync cursor | Last acknowledged server sequence/version |
| Conflict resolver | Handles stale demographics, duplicate submissions and out-of-order events |
| Retry manager | Exponential backoff with max retries |
| Dead-letter queue | Manual reconciliation for persistent failures |
| Data TTL | Automatically removes sensitive local data after policy-defined interval |

# 13. Conflict rules

| Conflict | Default rule |
| --- | --- |
| Duplicate event | EventID wins; ignore duplicate application |
| Same task completed twice | First valid completion wins; second becomes no-op/audit |
| Patient demographic mismatch | Never overwrite silently; create discrepancy task |
| Facility capability stale | Show stale badge; lower recommendation confidence |
| Out-of-order state change | Reject impossible transition, retain event and request reconciliation |
| External source says cancelled after local pending | External authoritative transaction wins for that external object |

# 14. Security architecture

API gateway with TLS, authentication, authorization and rate limiting.

OIDC/OAuth 2.0 compatible identity boundary for application sessions; use the government-required mechanism for external integrations.

RBAC combined with facility/role scope; a district administrator should not automatically see patient-level clinical content.

Encryption in transit and at rest; managed keys or HSM/KMS-backed key hierarchy for production.

Secrets in a secret manager, never in source code or mobile bundles.

Immutable audit events for patient-data access, consent actions, clinical workflow changes and privileged operations.

Network segmentation between public edge, application services, integration connectors and databases.

VAPT/SAST/DAST/dependency/container scanning in CI/CD.

Backup, restore and disaster-recovery drills before pilot go-live.

# 15. AI service boundary

| AI capability | MVP? | Output | Human control |
| --- | --- | --- | --- |
| Referral leakage risk | Pilot later | Risk score + top reasons | Operations/clinician reviews |
| Task prioritization | Yes, rules-first | Priority suggestion | Worker can override |
| Facility ranking | Yes, rules-first | Rank + reasons | Clinician/coordinator confirms |
| Translation/voice assistance | Yes | Language conversion/voice UX | User confirms critical content |
| Demand forecasting | Later | Forecast + interval | Manager interprets |
| Autonomous diagnosis | No | N/A | Not part of MVP |
| Autonomous treatment/prescription | No | N/A | Not part of MVP |

# 16. Frontend applications

| Role | Primary interface | Top actions |
| --- | --- | --- |
| Patient/Caregiver | Mobile/web + assisted mode | View care status, appointments, instructions, follow-up |
| ASHA/ANM | Offline mobile | Prioritized tasks, outreach, basic data capture, referral status |
| CHO/Nurse | Web/tablet | Triage, task management, teleconsult coordination, referrals |
| Medical Officer | Web | Clinical review, referral decision, facility recommendation, override |
| Specialist | Web/eSanjeevani integration | Consultation outcome and recommendations |
| Referral desk | Web/tablet | Accept referral, appointment, arrival, handoff |
| Lab | Web/integration | Order/sample/result lifecycle |
| Pharmacy | Web/integration | Availability/dispensing status |
| Transport | Web/API | Dispatch/status/arrival |
| District manager | Web dashboard | Bottlenecks, SLA, leakage, facility performance |

# 17. MVP release plan

| Release | Scope | Exit criterion |
| --- | --- | --- |
| M0 — Foundation | Auth/RBAC, patient references, CareJourney, Tasks, audit, base UI | Create/read/transition journey securely |
| M1 — NCD journey | NP-NCD signal ingestion + triage + referral | End-to-end simulated NCD journey passes |
| M2 — eSanjeevani | Consultation linkage and outcome ingestion | Consultation outcome advances journey |
| M3 — Diagnostics | Order/result lifecycle + SLA | Test result closes diagnostic step |
| M4 — Facility/appointment | HFR + UHI/facility adapter | Suitable destination + appointment tracked |
| M5 — Transport | State EMS adapter | Transport linked to referral |
| M6 — Medicine/follow-up | LMIS/pharmacy + follow-up | Medicine + follow-up closure demonstrated |
| M7 — Pilot hardening | Offline, observability, security, DR, VAPT | Operational readiness review passed |

# 18. Tamil Nadu pilot configuration

Pilot the common core with a Tamil Nadu state adapter. The first pathway can use NP-NCD as the clinical programme entry point, the state/facility HIS as encounter evidence, eSanjeevani for specialist access, state diagnostics, the state medicine workflow, and 108 for transport where applicable. PICME/MTM integrations can be added after the NCD journey is stable.

Configuration principle: national logic is shared; TN-specific endpoints, identifiers, facility mappings and workflows stay inside the TN adapter.

# 19. Maharashtra portability configuration

Reuse the same core for Maharashtra, while adding stronger geography-aware routing, MMU/service-area representation, MEMS 108 integration, AAM telemedicine pathways and state-specific hospital/referral interfaces. Maharashtra's policy direction toward interoperable EMR and seamless inter-hospital journeys makes the adapter boundary especially important.

# 20. CI/CD pipeline

Commit → Unit tests → Static analysis → Dependency scan → Build → Container scan → Contract tests → FHIR validation → Integration tests → Deploy to Dev → Synthetic journey tests → Staging → Security/VAPT gate → Production approval → Progressive release

Maintain versioned API contracts and consumer-driven contract tests for every adapter.

Run FHIR validation in CI against the pinned ABDM IG package.

Use feature flags for external integrations and AI capabilities.

Keep database migrations backward-compatible across rolling deployments.

Use blue/green or canary release for production when scale warrants it.

# 21. Observability and SRE metrics

| Metric | Meaning |
| --- | --- |
| Journey transition latency | Time between care states |
| Referral closure rate | Completed / initiated referrals |
| Integration success rate | Successful external calls / total |
| Callback lag | External event timestamp to platform processing |
| Sync success rate | Offline events synchronized without reconciliation |
| Stale capability rate | Capabilities older than policy threshold |
| Task SLA breach rate | Tasks overdue / tasks due |
| API p95 latency | User/API experience |
| Error-budget burn | Reliability signal for release decisions |
| Audit coverage | Sensitive actions with complete audit record |

# 22. Testing strategy

| Test layer | Examples |
| --- | --- |
| Unit | State transition rules, ranking, validation, idempotency |
| Contract | Adapter request/response mappings; UHI/ABDM mocks |
| FHIR | Profile validation, mandatory fields, terminology codes |
| Integration | End-to-end simulated referral with external mocks |
| Offline | Airplane mode, reconnect, duplicate, out-of-order sync |
| Security | AuthZ matrix, injection, secrets, token expiry, abuse |
| Performance | Concurrent journeys, queue bursts, callback spikes |
| Resilience | External API outage, database failover, event replay |
| Clinical safety | Rules validated by clinicians; unsafe recommendation tests |
| Usability | ASHA/ANM task completion under low bandwidth |

# 23. Production deployment topology

Internet / managed connectivity
        ↓
WAF / Load Balancer
        ↓
API Gateway / BFF
        ↓
Core Application Pods ─── Worker/Scheduler
        │
        ├── PostgreSQL (HA)
        ├── Redis
        ├── Event Bus
        ├── Object Storage
        └── Observability stack
        │
Integration Network Segment
        ├── ABDM/UHI connector
        ├── State connectors
        └── Facility/legacy connectors

For a pilot, prefer managed database/object storage and a small managed container platform. Move to multi-zone Kubernetes once the workload and operating model justify it. The architecture should support a future state/district edge or private-network deployment where required by government infrastructure.

# 24. Engineering decisions we should lock

| Decision | Choice |
| --- | --- |
| Architecture | Modular core + event-driven integration hub |
| Canonical clinical exchange | ABDM FHIR R4 profiles, pinned IG version |
| Business state | Our CareJourney state machine |
| External system ownership | Adapter boundary + source-of-truth preservation |
| Database | PostgreSQL |
| Mobile | Flutter offline-first |
| Backend | Java/Spring Boot |
| Eventing | Kafka at scale; simpler broker acceptable for pilot |
| Cloud/container | Containerized; managed platform first; Kubernetes at scale |
| Observability | OpenTelemetry-based |
| AI | Decision support only, rules-first |
| Primary MVP | NCD referral journey |
| Pilot state | Tamil Nadu |
| Portability test | Maharashtra |

# 25. Implementation team

| Role | Initial responsibility |
| --- | --- |
| Product/health workflow lead | Care pathways, stakeholder requirements, acceptance criteria |
| Solution architect | Boundaries, ADRs, integration strategy |
| Backend engineers (2–3) | Core domain, API, workflow |
| Integration/FHIR engineer (1–2) | ABDM/UHI/state adapters |
| Mobile engineer (1–2) | Offline worker app |
| Frontend engineer (1–2) | Dashboards/role workflows |
| DevOps/SRE (1) | CI/CD, infra, observability, DR |
| Security engineer (part-time initially) | Threat model, VAPT, secrets, audit |
| Clinical safety lead | Triage/referral rules and AI review |
| QA/test engineer (1–2) | Automation, resilience, device/offline testing |
| Data/AI engineer (later) | Analytics/forecasting/risk models |

# 26. Definition of Done for the first pilot

A real or formally simulated NCD journey can be created by a frontline worker and followed by a clinician.

The platform can link an authorized patient identity/reference without creating a duplicate national identity.

A referral progresses through explicit states and produces completion evidence.

At least one real integration path is exercised in a government-authorized sandbox or staging environment before any production claim.

Diagnostic and follow-up tasks can be tracked to closure.

Offline workflow can capture permitted events and synchronize them safely.

Every sensitive data access and state transition is auditable.

External API failure does not silently mark a transaction successful.

AI is disabled by default for patient-impacting autonomous actions.

Pilot KPI baselines are collected before measuring improvement.

# 27. Sources / technical evidence

National Resource Center for EHR Standards (NRCeS), FHIR Implementation Guide for ABDM v6.5.0, based on FHIR R4/4.0.1. https://www.nrces.in/ndhm/fhir/r4/ and https://www.nrces.in/ndhm/fhir/r4/downloads.html

National Health Authority. ABDM FAQ / API and ecosystem guidance. https://abdm.gov.in/faqs

NHA-ABDM. ABDM Wrapper public reference implementation, including HIP/HIU modules, FHIR mapper, sandbox bridge registration examples and deployment structure. https://github.com/NHA-ABDM/ABDM-wrapper

NHA-ABDM. UHI public protocol/reference repository. https://github.com/NHA-ABDM/UHI

NHA. UHI transaction examples and integration material. https://abdm.gov.in/hackathon

NHM / MoHFW. 16th Common Review Mission Report 2024. https://nhm.gov.in/New-Update-2024-26/CRM/16th_CRM_Report_2024.pdf

NHM / MoHFW. 17th Common Review Mission 2025. https://nhm.gov.in/New-Update-2024-26/CRM/17th-CRM-2025.pdf

Maharashtra DMER. Digital Medical Education and Tertiary Healthcare Policy 2023. https://dmer.maharashtra.gov.in/

# 28. Final engineering conclusion

The implementation should start small in code but strong in boundaries: one transactional care-orchestration core, a durable event layer, strict adapter interfaces, FHIR-aligned clinical exchange, offline-first frontline workflows and observable referral closure. This avoids rebuilding government systems while still giving the project a unique operational responsibility: maintaining the state of the patient's care journey until the episode is completed or safely escalated.